## Slide 1
BCG-STYLE
04 / EXECUTION
Transformation Roadmap — Apex HR
Apex HR
2026-06-18
Powered by The Consultant's Guide to Claude · 21 BCG-Style Skills

## Slide 2
EXECUTIVE SUMMARY
Strategy Being Executed
Re-accelerate ARR growth from 12% → 25%+ by closing the payroll product gap, strengthening mid-market position, and building APAC optionality.
Apex HR
BCG Consulting Framework · Apex HR · 2026-06-18
2 / 5

## Slide 3
Target State (24 months)
Apex HR
ARR: $60M+ (from $42M today)
Payroll: live via partner, native build in progress
Win rate: recovered to 2023 levels in 150–300 employee band
NRR: 108%+ (from 101%)
APAC: pilot with 5–10 customers, validation complete
BCG Consulting Framework · Apex HR · 2026-06-18
3 / 5

## Slide 4
Phased Roadmap
Apex HR
Phase 1 — Diagnose & Commit (Months 1–2)
Milestone
Owner
Due
Win/loss analysis complete
Head of Sales
Month 1
Check/Gusto partnership terms ag…
CTO + CFO
Month 2
Analytics unbundling launched
CPO
Month 2
SMB floor pricing enacted
VP Sales
Month 1
Phase 2 — Build & Launch (Months 3–9)
Milestone
Owner
Due
Check API integration complete
Engineering Lead
Month 7
Compliance review passed
Compliance Lead
Month 8
Phase 3 — Scale & Expand (Months 10–24)
BCG Consulting Framework · Apex HR · 2026-06-18
4 / 5

## Slide 5
Top Risks
Apex HR
1. Payroll compliance delay — mitigation: hire compliance counsel in Month 1
2. Rippling responds with aggressive discounting — mitigation: pre-lock renewals before GA
3. Engineering bandwidth — mitigation: hire 4 payroll-focused engineers in Phase 2
BCG Consulting Framework · Apex HR · 2026-06-18
5 / 5