## Slide 1
BCG-STYLE
05 / RISK & GOVERNANCE
Strategic Risk Register — Prism Analytics
Prism Analytics
2026-06-18
Powered by The Consultant's Guide to Claude · 21 BCG-Style Skills

## Slide 2
EXECUTIVE SUMMARY
Strategy Under Review
Accelerate the LLM natural language query interface by 2 months (targeting GA in Q4 2026), reposition Prism Analytics as "AI-first compliance intelligence," deploy 4 additional sales engineers to convert the $28M qualified pipeline, and defer full real-time replatforming until ARR reaches $65M. Total incremental investment: $3.2M. Target outcome: $62M ARR by end of FY2026, win rate restored to 42%, NRR back above 110%.
Prism Analytics
BCG Consulting Framework · Prism Analytics · 2026-06-18
2 / 5

## Slide 3
Risk Register
Prism Analytics
Risk
Likelihood
Impact
Mitigation
Owner
Trigger
LLM interface ships late or with…
High
Critical — delays competitive re…
Dedicate 18 engineers exclusivel…
CTO
Two or more sprint slippages in …
Clearwater Analytics accelerates…
Medium–High
High — removes differentiation b…
Soft-launch LLM interface to 10–…
CEO + VP Sales
Clearwater public product announ…
NRR continues to erode during th…
Medium
High — NRR at 104% leaves no mar…
Assign dedicated CSM coverage to…
Chief Customer Officer
Monthly gross churn exceeds 0.6%…
$3.2M investment is insufficient…
Medium
Medium — runway of 18 months at …
Gate $3.2M in two tranches: $1.8…
CFO
Monthly burn exceeds $2.5M for a…
Regulatory environment shifts — …
Low–Medium
Medium — 41% of revenue from reg…
Retain outside regulatory counse…
Chief Compliance Counsel + CPO
OCC, Fed Reserve, or FASB issues…
BCG Consulting Framework · Prism Analytics · 2026-06-18
3 / 5

## Slide 4
Highest-Risk Assumptions
Prism Analytics
1. **LLM accuracy is sufficient for compliance use cases at GA.** The strategy assumes that the natural language que…
1. **Win-rate recovery is primarily an AI perception gap, not a product gap.** The hypothesis is that the 16-point w…
1. **18-month runway is a hard floor, not a buffer.** The strategy operates at $2.1M/mo burn with 18 months of runwa…
1. **The $28M pipeline converts at ≥20% within FY2026.** The target ARR of $62M requires approximately $14M in net n…
BCG Consulting Framework · Prism Analytics · 2026-06-18
4 / 5

## Slide 5
Contingency Moves
Prism Analytics
If the LLM interface slips beyond Q4 2026:
Immediately activate a "NLP-powered compliance copilot" limited release to design partners only, positioning the part…
Redirect 2 of the 4 new sales engineers to defending the renewal base rather than new logo pursuit.
If Clearwater announces a competing AI feature before Prism's GA:
Accelerate the design-partner announcement; release anonymized benchmark data showing Prism's compliance accuracy adv…
Brief the top 20 accounts personally before the public response.
If NRR falls below 100% in any single quarter:
Trigger an emergency churn war-room led by the CEO; personally engage the three largest at-risk accounts.
Pause new-logo sales engineer deployment and redirect headcount to retention.
If the Board moves toward strategic sale before ARR reaches $65M:
Prepare a data room structured around the LLM-differentiated vision and $28M pipeline; position Clearwater, SS&C, or …
BCG Consulting Framework · Prism Analytics · 2026-06-18
5 / 5