## Slide 1
CLIENT-READY IMPLEMENTATION SOP
Hermes Agent Use Cases & Realization
Spec-driven operating model for implementing personal-agent workflows with You.com search, GBrain memory, model routing, cron jobs, and approval gates.
Goal-loop controlled
AI-analyst synthesized
Branded PPTX reviewed
Hermes Agent Use Cases & Realization SOP | 2026-07-01
1 / 20

## Slide 2
The Implementation Object Is An Operating SOP
Every use case needs trigger, source order, output, autonomy level, and verification gate.
01
1. Goal Contract
Define outcome, artifacts, constraints, acceptance criteria, verification, loop budget, and stop conditions.
02
2. Chain Contract
Define what each skill consumes, produces, and hands to the next consumer before execution.
03
3. Use-Case Spec
Declare trigger, inputs, source order, autonomy level, human approval rules, and output artifact.
04
4. Runbook
Operationalize cron, model routing, cost controls, credential boundaries, and failure handling.
BLUF
Hermes is implemented as a repeatable system: install the harness, wire search and memory, launch read-only routines, then move into draft and approval-gated execution.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
2 / 20

## Slide 3
SECTION 01
Hermes Is The Agent Operating Layer
The harness gives the model tools, files, search, schedules, and memory.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
3 / 20

## Slide 4
Reference Architecture
Search, memory, scheduled routines, and approval gates.
User / Owner
Goals, approvals, corrections, final sends
↓
Hermes Harness
CLI/desktop, shell, files, browser, plugins, cron
↓
Model Router
Sonnet default, Opus for code, Haiku for parsing
↓
Search Layer
You.com first; Exa/Firecrawl as specialists
↓
Memory Layer
GBrain markdown graph + Obsidian visibility
↓
Connected Systems
Email, calendar, Slack/Teams, Zoom, CRM, social
Operating Loop
Observe
→
Recall
→
Search
→
Synthesize
Draft
→
Approve
→
Execute
→
Learn
Hermes Agent Use Cases & Realization SOP | 2026-07-01
4 / 20

## Slide 5
Source And Tool Order
Policy prevents fallback to generic web search by habit.
1
Local Files
Run docs, SOPs, prior artifacts, configs
2
GBrain Recall
Semantic memory for people, companies, verticals
3
You.com
Current web, livecrawl, research, finance research
4
Exa
Semantic/source discovery and candidate leads
5
Firecrawl
Full-page capture after candidate URLs are known
6
Specialists
GitHub, docs, Drive, browser, Reddit tools
7
Generic Web
Last fallback only; label limitations
Policy
Generic WebSearch/search_web is last-resort only; label those outputs as fallback-sourced.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
5 / 20

## Slide 6
You.com Search Backend Spec
You.com is the current-web layer; Exa/Firecrawl remain specialist routes.
Search API
Default current-web grounding for agent loops; configure Hermes `web.search_backend: you`.
livecrawl
One-shot full-page markdown retrieval when Hermes needs source content, not snippets.
Research API
Offload exhaustive multi-query research into a cited report for deep dives.
Finance Research API
Use for investor research, fundamentals, filings, macro/news, and finance-heavy workflows.
Freshness filters
Day/week/month or date windows keep agent claims anchored to recency.
Domain/geo targeting
Tighten account, region, and category research without bloated query hacks.
Implementation rule: store the key outside repo files and verify real URLs before wiring use cases.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
6 / 20

## Slide 7
GBrain Memory Spec
Memory is a governed knowledge layer, not a pile of chat logs.
01
Knowledge Graph
Parse people, companies, projects, and relationships into connected entity notes.
02
Dream Cycle
Background cleanup flags contradictions, duplicates, stale facts, and messy formatting.
03
Git-Backed Files
Store memory in human-readable markdown that can be inspected, corrected, and reviewed.
04
Token Discipline
Use deterministic links where possible; reserve LLM work for higher-value synthesis.
Memory SOP
• Recall before research for recurring people, companies, verticals, and prospects.
• Write back durable findings only when they will matter across sessions.
• Keep deliverables in repo/run files; GBrain is memory, not the system of record.
• Record provenance and source dates for enriched contacts/entities.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
7 / 20

## Slide 8
Governance: Autonomy Ladder
Move from observe to draft to approval-gated action.
Observe
Read-only monitoring, briefs, scans
→
Draft
Prepare messages, notes, updates
→
Approve
Human approves sends, publishes, config changes
→
Execute
Narrow autonomous actions with rollback
Approval-gated by default
Publishing, investor emails, client messages, credential changes, file deletion, and config edits require explicit approval until rollback is tested.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
8 / 20

## Slide 9
Implementation Roadmap
Conservative sequencing reduces cost, permission, and trust risk.
1
Foundation
Install Hermes, local setup, model provider, owner/host machine
2
Search
You.com backend, extraction fallback, key stored outside repo
3
Memory
GBrain install, Obsidian visibility, recall/write-back rules
4
Controls
Model routing, spend caps, credential inventory, audit cron
5
Read-Only
Daily brief, pre-call brief, signal monitor, contact reports
6
Draft
Investor hooks, content drafts, CRM updates, follow-ups
7
Execute
Approval-gated sends, publishes, external writes
8
Improve
Weekly QA, cron health, memory dreaming review, backlog
Hermes Agent Use Cases & Realization SOP | 2026-07-01
9 / 20

## Slide 10
Use-Case Portfolio Matrix
Start with high-value, lower-risk read-only or draft workflows.
Higher Value
Higher Risk
Daily brief
Smart contacts
Pre-call brief
Investor research
Signal monitor
Content drafts
App builder
Auto-publish/sends
Recommended start zone
Read-only and draft-only routines create trust while proving the operating loop.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
10 / 20

## Slide 11
Use Case 01: Daily Executive Brief
Scheduled read-only intelligence layer.
Challenge
Executives lose time reconstructing priorities from inbox, calendar, chat, and meeting records.
Realization
Hermes runs a morning/afternoon cron, recalls context from GBrain, searches only for fresh deltas, and emits a concise prioritized brief.
How It Works
1
Trigger
→
2
Recall
→
3
Scan
→
4
Rank
→
5
Brief
Calendar + Inbox + Slack/Teams + Zoom + GBrain + You.com
Systems
Calendar, email, chat, transcripts, memory
Controls
No sends; cite source links; stale-source flag
SOP Acceptance Gate
• Trigger is explicit
• Inputs and owners are listed
• Source order is wired
• Output artifact is named
• Autonomy level is declared
• Approval rules are written
• Verification is repeatable
Hermes Agent Use Cases & Realization SOP | 2026-07-01
11 / 20

## Slide 12
Use Case 02: Smart Contacts & Entities
Relationship intelligence that stays fresh.
Challenge
CRM/contact data decays quickly, and important context is scattered across meetings, messages, social posts, and the public web.
Realization
Hermes enriches people and organizations, writes durable entity notes to GBrain, and lets Obsidian expose relationship graph structure.
How It Works
1
Ingest
→
2
Enrich
→
3
Link
→
4
Store
→
5
Surface
Email + Calendar + Zoom + LinkedIn/X + You.com Research + GBrain
Systems
Contacts, calendar, public web, entity notes
Controls
Provenance; source dates; no overwrite without review
SOP Acceptance Gate
• Trigger is explicit
• Inputs and owners are listed
• Source order is wired
• Output artifact is named
• Autonomy level is declared
• Approval rules are written
• Verification is repeatable
Hermes Agent Use Cases & Realization SOP | 2026-07-01
12 / 20

## Slide 13
Use Case 03: Pre-Call & Investor Research
Draft-only relationship preparation.
Challenge
Pre-call prep and investor outreach require repetitive research, thesis matching, prior investment review, and custom hooks.
Realization
Hermes builds briefings, ranks fit, drafts hooks, and queues outreach for human review instead of sending automatically.
How It Works
1
Event/List
→
2
Recall
→
3
Research
→
4
Fit
→
5
Draft
Calendar + GBrain + You.com/Finance Research + inbox + investor tracker
Systems
Calendar, investor data, news, prior interactions
Controls
Draft-only; user sends; low-confidence claims flagged
SOP Acceptance Gate
• Trigger is explicit
• Inputs and owners are listed
• Source order is wired
• Output artifact is named
• Autonomy level is declared
• Approval rules are written
• Verification is repeatable
Hermes Agent Use Cases & Realization SOP | 2026-07-01
13 / 20

## Slide 14
Use Case 04: Signal & Content Pipeline
Current-web sensing without living on feeds.
Challenge
Teams need market and social signal, but raw feeds are noisy and reactive.
Realization
Hermes monitors web/news/social/creator clusters, ranks topic salience, performs deep research, and drafts content variants.
How It Works
1
Watch
→
2
Cluster
→
3
Research
→
4
Draft
→
5
Review
YouTube + web/news + social + You.com Research + GBrain
Systems
Creator transcripts, news, social signals, source pack
Controls
Editorial approval; cite sources; no auto-publish
SOP Acceptance Gate
• Trigger is explicit
• Inputs and owners are listed
• Source order is wired
• Output artifact is named
• Autonomy level is declared
• Approval rules are written
• Verification is repeatable
Hermes Agent Use Cases & Realization SOP | 2026-07-01
14 / 20

## Slide 15
Use Case 05: Cost, Model Health & Security
The operating system must inspect itself.
Challenge
Autonomous loops can drift into expensive models, broken cron, stale credentials, or risky permissions.
Realization
Hermes runs nightly health scans, reports model-route drift, itemizes spend, checks MCP/plugin health, and queues fixes.
How It Works
1
Inspect
→
2
Detect
→
3
Rank
→
4
Notify
→
5
Approve
Hermes logs + API usage + config + cron + credential inventory
Systems
Logs, cost data, model routes, plugin health
Controls
Notify before risky fixes; no secret exposure
SOP Acceptance Gate
• Trigger is explicit
• Inputs and owners are listed
• Source order is wired
• Output artifact is named
• Autonomy level is declared
• Approval rules are written
• Verification is repeatable
Hermes Agent Use Cases & Realization SOP | 2026-07-01
15 / 20

## Slide 16
Use Case 06: App Builder & Compaction
Delegate implementation while preserving verification.
Challenge
Internal tools and knowledge cleanup sit in backlog because they require context loading, code writing, and verification.
Realization
Hermes uses repo skills to build small tools, runs checks, and compacts notes/research into git-backed memory.
How It Works
1
Prompt
→
2
Plan
→
3
Build
→
4
Verify
→
5
Write-back
Repo files + shell + browser checks + GBrain + Obsidian
Systems
Codebase, run files, tests, memory graph
Controls
Worktree isolation; tests; human review before merge
SOP Acceptance Gate
• Trigger is explicit
• Inputs and owners are listed
• Source order is wired
• Output artifact is named
• Autonomy level is declared
• Approval rules are written
• Verification is repeatable
Hermes Agent Use Cases & Realization SOP | 2026-07-01
16 / 20

## Slide 17
Spec Template For Every Hermes Use Case
Production-ready means each field is written and testable.
1
Trigger
Cron, calendar event, user command, folder drop, API
2
Inputs
Systems, owners, credentials, freshness, sensitivity
3
Source order
GBrain → You.com → Exa → Firecrawl → specialists → fallback
4
Output
Named artifact path, format, owner, retention
5
Autonomy
Read-only, draft, approval-gated, autonomous
6
Controls
Model route, spend cap, approval gate, rollback
7
Failures
Stale source, blocked key, low confidence, runaway cost
8
Verification
Checks before live status and cadence after launch
Hermes Agent Use Cases & Realization SOP | 2026-07-01
17 / 20

## Slide 18
Skill Chaining QA Gate
The orchestrator must prove that skills compound.
Chain Contract
Skill/action → Consumes → Produces → Next consumer → Value test
compound
Output is ready for the next consumer and advances acceptance criteria.
isolated
Skill completed but produced no useful handoff.
duplicate
Repeats prior work without material improvement.
blocked
Cannot produce the required handoff.
reroute
Wrong skill for the phase; revise the chain.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
18 / 20

## Slide 19
30-Day Rollout Plan
From install to governed use-case backlog.
1
Week 1
Install Hermes; configure model provider; wire You.com; inventory credentials; choose host machine.
2
Week 2
Install GBrain; create entity schema; configure Obsidian; run recall/write-back smoke tests.
3
Week 3
Launch read-only briefs, contact enrichment reports, signal monitor, and nightly cost/model scan.
4
Week 4
Promote top workflows to draft mode; add approval queues; establish weekly QA and backlog review.
Exit criterion: three live routines with source tieout, approval gates, and weekly operating cadence.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
19 / 20

## Slide 20
DECISION AND NEXT ACTIONS
Approve The Hermes SOP Pilot
Start with low-risk read-only and draft workflows. Expand only after spec, chain QA, and verification gates pass.
Select 3 pilot use cases
Daily brief, smart contacts, and pre-call/investor research are the recommended first lane.
Confirm credentials
Approve only the minimum data sources required for those use cases.
Set approval policy
Define which actions are draft-only versus externally executable.
Schedule week-1 build
Install, wire You.com, verify search, and create the first runbook.
Hermes Agent Use Cases & Realization SOP | 2026-07-01
20 / 20